**Meeting 12/6/14**

Database for walk through - Rohan

My community shed - edit tool - redirect if it’s not your tool or not your community shed.

TS logo - Rob

Change status if the tool is approved from community shed: BR was approved successfully. - Ivan

Get rid of Last Updated column in My Tools section. - Ivan

Complete Test Plan- Yue,

Project plan -Rob,

Design Document,

Class Diagram - Carlos.

Component- Rohan,

Sequence Yue/Carlos,

Design rationale- Ivan/Rob/Carlos,

R2 Presentation:

shed coordinator can change status of tool

Show Use case 14

Test Case distribution:

ivan-> 6,7

rohan->10,11

carlos-> 12

yue-> 13

rob-> 16 fix 9,14,15

**Meeting 11/14/14**

* **Update design docs for R2**
* Need button with state.
* Button "Return" on Approved Status and change status to Finished in DB. Return Button for returning tool. And Finished status in database. (Ivan)
* Create Community Shed: Under Address 2, put message ' Your city, state and zip code must be same as your current address '. (Ivan)
* Register Tool: Add 'Category ' and Special instructions while registering tool. (Yue)
* My Tools: Fix Thumbnail view of tool and of definite size. (Carlos)
* Share coordinator can change status of tools. (Rohan)
* Prevent relocation of tool if the status is pending or approved. (Yue)
* Tools: Owner can change the status of tool to borrowed (his own tool) to make it deactivate/Blackout dates. (Carlos)
* If the tool is in community shed it should be approved automatically .User does not approve community shed tools. (Ivan)
* Sort tools. (Carlos)
* Notification email for Approve and Reject. (Rohan)
* Use case 14 from requirement document. (Ivan)
* Status list for each tool. (Rohan)
* Statistics will reflect only my Share zone data. (Rob)

Most active lenders- Pie chart

Most active borrowers – Bar Chart

Most used tools –bar Chart

Most recently-used tools

* All messages should be consistent. (Ivan)
* Amazon Download jQuery /js to local stuff. (Rob) jquery.min.map 404 (Not Found)
* List should have borrower and dates should be sorted in ASCENDING order. (Ivan)
* Borrow Dates should not overlap, No request can be done. If it’s borrowed, Approved. (Carlos)
* Change Zip code –Change Share zone: Fails if you own community shed or if you have Pending, Borrowed request. (Yue)

**References:**

**Highcharts.com -> for different graphs (pie charts)**

**Future Scope:**

* Calendar: grey out the borrow request.
* Thumbnail View:
* Search
* Missing button

**Meeting 10/31**

Pending Task:

* Share tool : Add the separator between Home and Community Shed
* My Tools Page: Keep all the blocks of image of same size
* Menu options not visible when you resize browser.
* Community statistic page - Yue, Carlos and Rohan.
* Sorting of tools - Carlos
* When status is unavailable - it should not be in my tool list.
* My tools - Put status (Available /Unavailable) beside tool information and show it in horizontal way
* Rename description to unique description while adding tool.
* Put message in the text block for unique description.
* Returning tool- Needs to be approved by the owner (As professor said)
* Message after Approving /Rejecting tool.
* Borrow request - highlight bar which is opened. And show numbers in red for pending request.
* Borrow request - after the tool is approved or rejected move the tool to respective window tab and how that tab.
* Discuss on Logo
* Discuss on putting Community Shed beside Tool Menu.
* Community Shed - tool listing

**Meeting 10/20**

* Weekly Task for Friday:
  + Rohan - Community Shed Creation (still working)
    - TEST: Password changing
  + Rob
    - TEST: Tool Management
    - Share zone creation, if share zone present ask user which share zone or else ask him to create
    - Change My Preferences (DONE)
  + Ivan
    - TEST: Profile management, preferences
    - change tool location, availability (still working)
    - Edit sign up page (spaces) (DONE)
    - Change order of preferences on sign up page (DONE)
    - If you go to profile, just show information. To update click Change (working)
  + Carlos, Rob - Inbox for all the request (still need to research)
  + Carlos
    - TEST: Tool registration
    - Search & sort (still in progress)
    - Borrowing request form (still in progress)
  + Yue-
    - TEST: Registration, Login, Logout
    - Testing. Inside tests.py run code for testing
    - Documentation
* Absent
  + Rohan (excused)

**Meeting 10/14**

* Incomplete Tasks
  + Need inbox for request pending
    - Notification widget
    - Database migration
    - Reply form
  + approve reject functionality
  + One share zone per zip code / many share zone in one zip code (Ask professor)
  + Diff page for community sheds
  + update design documents (mainly requirement documents)
  + Include My preferences in drop down menu
  + Register tool Page, Default pick up
  + All pages needs formation.
  + Show Profile information in text display, not in boxes.
  + Search tools, Sort tools. (Auto Complete for searching Future requirement)
* Weekly Task for Friday:
  + Rohan- Community Shed Creation
  + Rob
    - Share zone creation, if share zone present ask user which share zone or else ask him to create
    - Change My Preferences
  + Ivan
    - change tool location, availability.
    - Edit sign up page (spaces)
    - change order of preferences on sign up page.
    - If you go to profile, just show information. To update click Change
  + Carlos, Rob - Inbox for all the request
  + Carlos
    - Search & sort (still in progress)
    - Borrowing (still in progress)
  + Yue-
    - testing .Inside tests.py run code for testing
    - Documentation
* Absences:
  + None

**Meeting 10/6**

* Discussed division of labor
  + Carlos will work in customizing the UI and update class diagram.
  + Yue will work on the test document.
  + Ivan will update requirement document and work the presentation for R1.
* Feedback
  + Scored 8.5/10 on Design Document. Component and function section have to be improved.
  + For R1 presentation focus on product, process and design.
  + Django User and Tool User association was change for a 1:1 relationship.
* Absences:
  + Rohan absent from meeting and feedback session with professor
* To Do
  + R1 presentation due next Friday.
  + Integrate sliding images to home page.

**Meeting 9/29**

* Discussed division of labor
  + Rob will work the authentication
  + Ivan will work the models and the UI design. Rohan will assist
  + Yue will work on testing
  + Carlos will work on bootstrap and CSS for the UI base layout
* Feedback
  + Scored 9/10 on both Requirements and Planning documents. Will need to update these before R1
* To Do
  + R1 due next Friday.
  + Make a README
  + 10 Min presentation & 5 min questions next Wednesday
    - Technical audience
    - Design
    - Design decisions
    - Process (How we did it)
    - Features
    - Product demo
* Absences
  + Rohan absent from meeting and feedback session with professor